FINAL PROJECT SCOPE

Service Ordering & Document Management Website

1️ Project Overview

The project is a web-based service ordering system designed to help the business:

- Collect customer information online

-  Accept online payments

-  Generate print-ready documents (PDF)

-  Manage orders efficiently from an admin dashboard

This system is semi e-commerce, focused on services, not physical product sales.

2️ Core Objectives

- Reduce manual data entry

- Speed up CV & document creation

- Accept online orders and payments

- Improve professionalism and customer reach

- Allow both in-shop and online customers

3️ Scope of Work (Phase 1 – Launch Version)

A. Public Website (Landing Page)

Included :-

- Business introduction

- Services overview

- Contact details

-  Mobile-responsive design

Purpose :-

- Online presence

- Entry point for customers

B. Digital Service Forms (Core Feature)

1. CV / Resume Service

Included :-

-  CV input form (personal info, education, experience, skills)

-   Validation (required fields)

-   Resume preview

-   Print-ready PDF generation

-   Standard CV layout(s)

-   included Amharic CV

2. Agreement / Document Forms

Included

-  Agreement templates

-   Dynamic form fields

- PDF generation

- Editable before printing

C. Online Orders (Guest Checkout)

Included :-

-  Customers can place orders without creating accounts

-  Order created using:

-  Name

- Phone number

- Order ID

- Orders stored in the system

-  Status tracking (Pending / Paid / Completed)

D. Online Payment Integration

Included :-

-  Chapa payment integration

-  Secure payment redirection

-  Payment confirmation via callback/webhook

-  Order marked as “Paid” automatically

Notes

Payment provider fees are not included

Refunds handled manually by business

E. PDF Download & Printing

Included :-

- Download PDF after payment (if enabled)

-   Print-optimized layout (A4)

- Business branding on documents

- Admin can re-generate PDFs

F. Admin Dashboard

Included :-

- Secure admin login (internal use)

- View all orders

-  Filter/search orders

-  View order details

- Payment status visibility

G. Admin Editing & Review

Included :-

- Edit customer information

-   Correct spelling/errors

-  Update content before printing

-  Re-generate updated PDF

4️ Services Classification (Important)

Fully Online (Order + Pay + PDF)

- CV writing & formatting

- Agreement documents

- Cover letters

- Document editing & typing

Semi-Online (Order + Review + Print)

- Certificates

-  Invitations

-  Menus

- Academic documents

Request-Only (No Instant Payment)

- Banners

- T-shirts

-  Mugs

- Bulk printing

- Promotional items

These will use “Request a Quote / Contact Us” only.

5️ What Is NOT Included (Out of Scope)

Customer user accounts & dashboards

Shopping cart system

Inventory & stock management

Shipping & delivery tracking

AI document writing

Mobile app

Automated refunds

Third-party integrations beyond payment

(These can be added in future phases.)

6️ Technology Stack

Next.js (Frontend + Backend)

Tailwind CSS (UI)

PostgreSQL (Database)

Prisma (ORM)

Puppeteer / HTML-to-PDF (PDF generation)

Chapa API (Payments)

Digtal Ocien / Cloud Hosting

7️ Timeline & Milestones

Total Duration: 4–6 weeks

Week 1: Core setup + CV system

Week 2: Agreements + Admin dashboard

Week 3: Editing + Payment integration

Week 4: Online orders + testing + deployment